# GPUSTA

Team 3 Vision Document

## Vision Statement:

### We will Create:

A gpu-accelerated static timing Analysis Software.

### This Software will:

Simulate how fast certain operations can be completed on chips.

### We will Measure our success based on:

The reduction of the amount in running time versus running on a CPU.

## Project Overview:

Today in the semiconductor industry, Electronic Design Automation (EDA) tools are extremely expensive and time consuming. One of the critical tools in a typical EDA toolchain, Static Timing Analysis (STA), is used as a method to ensure that your chip meets timing, a hard gate before chip tapeout onto silicon is approved. As chip design has scaled to billions of transistors, traditional CPU-based algorithms for STA require massive amounts of compute to run at scale. At the same time, open-source tooling has become a method for smaller chip designers to continue their tapeout cycles without requiring massive compute and licensing costs.

This project aims to GPU-accelerate STA, one of the most prevalent open-source static timing analysis tools. By replacing existing per node and per net computations with customized CUDA  kernels, we aim to achieve significant performance improvements.

## Quarter 1 Plan:

| Phase | Timeline | Primary Objectives and Deliverables |
| --- | --- | --- |
| Foundation & Tooling | Weeks 1-2 | Environment setup (CUDA, C++), compile OpenSTA from source, implementing hello world in CUDA, learn about the EDA tool flow |
| STA & Initial Data | Weeks 3-4 | Learn about the static timing analysis algorithm and identify the parallelizability. Take PicoRV32 through the entire RTL to GDSII flow to collect one designs data using ORFS |
| Kernel Development | Weeks 5-6 | Pick a slice of the STA algorithm and develop a kernel for it. Integrate this single kernel into the OpenSTA flow and experiment with it running in the loop |
| Expanding | Weeks 7-10 | Continue expanding this initial scope. Collecting more designs (larger, varied), expanding the base kernel, integrating with OpenSTA. Plan the methodology to develop a data ingestion pipeline, evaluation framework and work towards a prototype. |

## Goals and Success Metrics:

- Correctness: The GPU accelerated version must match the output and functionality of the original OpenSTA engine with an acceptable margin of error.

- Performance: Achieve a  measurable speedup on large-scale designs over traditional CPU-based programs.

- Deliverable: A simple version one demo of the engine running on a single design showing initial results of this measurable speedup.

## Technologies / Skills:

- Languages: C++, CUDA, some TCL

- Infrastructure: Access to GPU compute

- Data: Completely open-source

## Process Model

- We will follow an Agile development process, working in short sprints with regular testing and iteration. This was chosen as we can continuously refine features and address issues dynamically as we progress towards each milestone.

## Logistics and Support:

ChipAgents will provide access to cloud GPU compute for students to use as well as coding agent tokens (Claude, Codex, Cursor..).  Students will also have the opportunity to access our Santa Barabra office for collaboration.