# UCSB x Unwrap Capstone Project: Real-Time Website Surveys

##### Rationale

# Traditional surveys issued through Qualtrics/SurveyMonkey are often delivered after a user has completed (or abandoned) a task, requiring them to recall what went wrong from memory. This delay reduces the accuracy and contextual richness of the feedback, making it less useful for diagnosing usability blockers.

##### Example

# Dahlia was trying to approve student timecards in Oracle but couldn’t because the “Submit” button was greyed out with no clear reason. She saw no quick way for her to flag this to the Oracle team for assistance.

##### Expected Deliverable

# Students will build an embeddable browser SDK that can be installed on an existing website with a single script tag. The SDK will render a configurable survey widget, detect selected user-friction events, trigger contextual surveys based on configurable targeting rules, and transmit survey responses with relevant session and event metadata to a database.

##### Stretch Deliverable

# Students will build a dashboard that visualizes aggregated survey responses and contextual metadata to help identify recurring usability issues. Examples include clustering open-text responses into themes, correlating context fields (browser, page, time-of-day) with complaint type, or surfacing anomalies ("this specific failure mode only happens when…").

##### Key Questions to Answer

# What constitutes a bad UX?

# How can we detect a bad UX programmatically? What are the triggers?

# Note: The goal is not to perfectly detect every instance of poor UX, but to develop practical heuristics that capture meaningful user frustration while minimizing false positives.

# What question(s) should real-time surveys ask the user? What format should they be in?

# What context is relevant to capture along with the survey response? Screenshots, metadata?

# How will we store, aggregate, and visualize these survey responses?

##### Project Milestones

###### Sprint 1: Research

# The goal of this sprint is to scope out the survey space and learn as much as possible about it. How are surveys typically conducted today? Has there been a recent push for real-time surveys? How will your project be differentiated from others already in existence?

# Deliverable: A brief report covering A) the competitive landscape and how others have attempted to solve this problem B) the database and infrastructure you plan to use for this project C) technical limitations you foresee running into during subsequent sprints

###### Sprint 2: Trigger Brainstorm & Database Setup

# The goal of this sprint is to do a deep dive into survey triggers, and get your database set up. What action or event should prompt a survey pop-up? Why these and not others? How can you determine these programmatically? Compare polling (checking state at intervals) with event-driven detection (listening for DOM mutations, click patterns, error events).

# Trigger detection is likely the hardest open problem in this project; treat it as a research question, not a checkbox. Consider categories like:

# Interaction friction: rage-clicking, repeated failed form submissions, rapid back-and-forth navigation

# Error states: greyed-out/disabled elements the user tries to interact with, JS console errors, failed network requests

# Abandonment signals: idle time after an error, exiting a flow partway through

# Explicit signals: a visible "flag this" affordance the user triggers manually

# Deliverable:
 A) A working database with templated survey responses.
 B) A brief report on the survey triggers you plan on using, how you'll detect them (polling vs. event-driven), and tradeoffs between false positives (annoying the user) and false negatives (missing real friction).

###### Sprint 3: Dynamic Survey Questions

# The goal of this sprint is to design and build the frontend widget that renders a survey in response to a trigger, with questions that adapt to why the survey fired (ie. not a static form). Consider question format tradeoffs too; open text vs. multiple choice vs. rating scales, and when each is appropriate given the trigger.

# Deliverable: A working frontend widget that (1) listens for the triggers from Sprint 2, (2) renders a small popup with 1–3 questions selected/generated dynamically based on the detected trigger, and (3) submits responses to the Sprint 2 database.

###### Sprint 4: Context Gathering

# The goal of this sprint is to enrich each survey response with the surrounding context automatically, so responses are useful without relying on the user to accurately self-report. Consider user, application, and behavioral context. This sprint should also address what not to capture; avoid recording sensitive form field values, passwords, or other PII, and consider basic redaction before storage.

# Deliverable: An updated pipeline where each stored survey response includes structured contextual metadata, plus a 2-page report of what context was captured, what was deliberately excluded for privacy reasons, and why.

###### Sprint 5: Aggregation and Visualization

# The goal of this sprint is to turn individual survey responses into aggregate insight. With enough responses, patterns should emerge; certain triggers firing disproportionately on certain pages, common themes in open-text answers, correlations between context (e.g., browser type) and complaint type. Consider rule-based tagging, keyword extraction, clustering, or manually defined issue categories when analyzing free-text responses.

# Deliverable: A dashboard or report that aggregates responses across triggers/pages/time, surfaces the most frequent issues, and visualizes at least one cut of the contextual metadata (e.g., issues by page, or issues by trigger type). Students should discuss the strengths and limitations of their trigger heuristics based on the aggregated data they collected.

##### Unwrap Assistance

# Unwrap is unfortunately not able to provide API tokens or LLM budget for this project. What we can offer are working sessions in our office, along with dedicated weekly check-ins and directional guidance.

# Your Unwrap Partners,

# Max Dekle (SDE, NLP Team)

# Ashwin Singhania (Co-Founder)

# Johnny Manzo (GM of New Products, Surveys Team)

# Franco Muniz (SDE, Surveys Team)

# Isaac Song (SDE, Surveys Team)